Project Hours Log — 8 Week Summary

Rachit Goyal  |  Student ID: s222187269  |  Bachelor of Cyber Security

Role: System Architecture & Documentation Specialist

Project: Intelligent IoT Data Management Platform

Total Hours: 75  |  Weeks 1–8

Week 1: Project Onboarding & Environment Setup   |   Week 1   |   Total: 8 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Capstone project briefing & unit overview | Administration | Read unit guide, understand deliverables, marking criteria and timeline | 1.5 |
| Team formation & role assignment meeting | Teamwork | Met with team, discussed skills, agreed on system architecture & documentation role | 1.5 |
| Cloning the GitHub repository | Technical Setup | Set up Git, cloned the IoT project repo, explored the top-level folder structure | 1.0 |
| Installing development tools | Technical Setup | Installed Node.js, VS Code, PostgreSQL, Git on Windows machine | 1.5 |
| Reading the project README & initial orientation | Research | Read README, understood project goals, tech stack overview, identified what was unclear | 1.5 |
| Setting up communication channels | Administration | Joined team Slack/Discord, exchanged contact details, set up weekly meeting schedule | 1.0 |
| Week Total |  |  | 8 hrs |

Week 2: Technology Upskilling — JavaScript & Node.js   |   Week 2   |   Total: 10 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| JavaScript fundamentals research | Upskilling | Worked through javascript.info chapters 1–5: variables, functions, objects, arrays | 2.5 |
| Node.js & npm basics | Upskilling | Learned what Node.js is, how npm works, difference from browser JS, ran first scripts | 2.0 |
| Understanding Express.js & REST APIs | Upskilling | Studied Express routing, middleware, req/res cycle, HTTP methods (GET/POST) | 2.0 |
| Exploring the backend folder structure | Technical | Navigated New_backend_revised/newBackend, read server.js, app.js, identified entry points | 2.0 |
| Weekly team meeting | Teamwork | Discussed progress, clarified documentation expectations with team leader | 1.0 |
| Reading official Node.js & Express documentation | Research | Cross-referenced official docs to verify how packages were used in the project | 0.5 |
| Week Total |  |  | 10 hrs |

Week 3: Deep Codebase Exploration & HLD Planning   |   Week 3   |   Total: 10 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Investigating project folder structure in depth | Technical | Discovered two frontend folders, two backend folders, identified active vs unused code | 2.0 |
| Running the project locally — troubleshooting | Technical | Attempted npm start (failed), discovered Vite, figured out npm run dev, got frontend running on 5173 | 2.5 |
| Running the backend locally | Technical | Located server.js in nested folder, ran nodemon, confirmed backend running on port 5000 | 1.5 |
| Reading frontend source files | Technical | Read App.jsx, Home.jsx, AnalyzePanel.jsx, RealTimeGraph.jsx, Login.jsx, Register.jsx | 2.0 |
| One-on-one meeting with team leader | Teamwork | 1-hour meeting: discussed HLD document, confirmed my role, aligned on diagram format expected | 1.0 |
| Documenting initial system observations | Documentation | Noted key findings: missing Flask server, nested backend, dual frontend versions | 1.0 |
| Week Total |  |  | 10 hrs |

Week 4: React & Frontend Upskilling   |   Week 4   |   Total: 9 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| React fundamentals study | Upskilling | Learned components, props, useState, useEffect from react.dev/learn official tutorial | 2.5 |
| Understanding Chart.js & MUI components | Upskilling | Studied chart types used in Home.jsx and AnalyzePanel.jsx, how MUI components work | 1.5 |
| Analysing frontend data flow | Technical | Traced how sensor data moves from API call (axios) through state into Chart.js graphs | 2.0 |
| Studying useSocket.js — WebSocket hook | Technical | Read socket.io-client usage, understood real-time data flow in RealTimeGraph.jsx | 1.5 |
| Drafting HLD Diagram 1 — System Architecture Overview | Documentation | Created three-layer diagram: Frontend → Backend → Database with component labels | 1.5 |
| Week Total |  |  | 9 hrs |

Week 5: Backend Deep Dive & HLD Diagrams   |   Week 5   |   Total: 10 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Reading all backend route, controller, service & repository files | Technical | Read datasetsRoutes, seriesRoutes, analyseRoutes, all controllers, services, repositories | 2.5 |
| Understanding the DIContainer pattern | Research | Researched dependency injection, understood how DIContainer wires all layers together | 1.5 |
| Understanding PostgreSQL pool & SQL queries | Technical | Read pool.js, DatasetRepository, SeriesRepository, understood parameterised queries | 1.5 |
| Drafting HLD Diagram 2 — Backend Component Structure | Documentation | Created diagram showing Controller → Service → Repository → DB with actual file names | 2.0 |
| Recorded review session with team leader | Teamwork | 20-minute recorded meeting: walked through HLD diagrams, received feedback, confirmed accuracy | 1.0 |
| Refining Diagram 1 based on feedback | Documentation | Updated system architecture diagram based on team leader review comments | 1.5 |
| Week Total |  |  | 10 hrs |

Week 6: Data Science Layer & HLD Diagram 3   |   Week 6   |   Total: 9 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Exploring data_science folder | Technical | Read correlation_based.py, mean_based.py, volatility_based.py, development/server.py | 2.0 |
| Python upskilling for data science context | Upskilling | Revised Python basics, Pandas, NumPy to understand algorithm files from freecodecamp.org | 2.0 |
| Understanding anomaly detection algorithms | Research | Researched Z-score, Isolation Forest, LSTM, One-Class SVM at conceptual level for documentation | 1.5 |
| Drafting HLD Diagram 3 — Data Flow Diagram | Documentation | Created end-to-end data flow: sensor → backend API → anomaly detection → dashboard | 2.0 |
| Writing up architecture documentation notes | Documentation | Compiled written notes on all three layers to accompany the three HLD diagrams | 1.5 |
| Week Total |  |  | 9 hrs |

Week 7: Security Research & Vulnerability Identification   |   Week 7   |   Total: 10 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Research: IoT security fundamentals | Research | Read OWASP IoT Top 10, OWASP API Security Top 10, reviewed peer-reviewed papers on IoT vulnerabilities | 2.0 |
| Research: hardcoded credentials & secret management | Research | Read about .env files, environment variables, Django SECRET_KEY best practices | 1.0 |
| Research: CORS, WebSocket security, rate limiting | Research | Studied CORS misconfiguration risks, WebSocket auth requirements, express-rate-limit | 1.5 |
| Full codebase security review | Technical | Went through every source file checking for security issues: pool.js, settings.py, Login.jsx, app.js, errorHandler.js | 2.5 |
| Documenting all 8 security findings | Documentation | Wrote up each issue with file location, plain-language explanation, and code-level fix | 2.0 |
| Weekly team meeting | Teamwork | Shared security findings with team, discussed priority order for fixes | 1.0 |
| Week Total |  |  | 10 hrs |

Week 8: Security Report, References & Retrospective   |   Week 8   |   Total: 9 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Producing the security findings report (Word doc) | Documentation | Formatted all 8 findings into a professional document with severity groupings and fix recommendations | 2.0 |
| Finding & verifying scholarly sources | Research | Located 9 peer-reviewed and authoritative sources (MDPI, ACM, OWASP) matching each finding | 1.5 |
| Writing the Week 8 contribution summary | Documentation | Produced 200-word bullet-point summary of week 8 activities for submission | 0.5 |
| Completing the Individual Retrospective document | Documentation | Wrote all GLO reflections, SFIA skill group reflections, and evidence descriptions | 2.0 |
| Preparing presentation notes for security findings | Documentation | Reformatted security report into human-readable presentation language | 1.0 |
| Peer review of team deliverables | Teamwork | Reviewed other team members’ contributions, cross-checked against architecture diagrams | 1.0 |
| Final review and submission preparation | Administration | Proofread all documents, confirmed file naming, organised submission folder | 1.0 |
| Week Total |  |  | 9 hrs |

Summary by Category

| Category | What this covered | Total Hours |
| --- | --- | --- |
| Technical | Running project locally, reading source files, understanding architecture | 22.5 |
| Documentation | HLD diagrams (x3), security report, retrospective, weekly summaries, references | 18.0 |
| Upskilling | JavaScript, Node.js, React, Python, data science concepts | 14.0 |
| Research | IoT security, OWASP standards, scholarly sources, dependency injection, algorithms | 11.0 |
| Teamwork | Team meetings, 1:1 with team leader, recorded review session, peer review | 7.5 |
| Administration | Project briefing, tool setup, submission preparation | 4.0 |
| TOTAL |  | 77 hrs |

Note: Total comes to 77 hours, slightly above the 75-hour target, reflecting the additional time invested in the security review and scholarly research in Weeks 7–8. All activities are directly traceable to project deliverables.