# Project Hours Log - Week 1 to Week 8 Summary

Arjun Singh | Master of Data Science | Team Lead (Software Architecture)

Project: Intelligent IoT Data Management Platform
Total Hours (Weeks 1-9): 93

## Week 1: Project understanding and kickoff | Total: 10 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Unit kickoff and project orientation | Administration | Reviewed capstone scope, delivery milestones, and role expectations | 2.0 |
| Team kickoff and role alignment | Teamwork | Confirmed leadership responsibilities and architecture ownership | 2.0 |
| Repo setup and environment preparation | Technical setup | Cloned repository, validated folder structure, prepared local tooling | 3.0 |
| Initial architecture baseline notes | Documentation | Documented first observations of multi-track project structure | 3.0 |
| Week Total |  |  | 10.0 |

## Week 2: Understanding code flow (part 1) | Total: 12 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Frontend flow analysis | Technical | Traced state, hooks, and dashboard rendering flow | 4.0 |
| Backend flow analysis | Technical | Traced route -> controller -> service -> repository path | 4.0 |
| API and dataset path mapping | Research/Technical | Mapped current endpoint usage and data-source assumptions | 2.0 |
| Team sync and architecture clarification | Teamwork | Shared findings and validated active runtime path | 2.0 |
| Week Total |  |  | 12.0 |

## Week 3: Understanding code flow (part 2) | Total: 12 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Deep component and utility review | Technical | Reviewed chart, correlation, and helper module behavior | 4.0 |
| Backend behavior verification | Technical | Verified data read/filter behavior and payload validation logic | 3.0 |
| Runtime troubleshooting review | Technical | Checked run commands and path dependencies for local execution | 3.0 |
| Consolidated code-flow documentation | Documentation | Captured architecture-level flow notes for HLD/LLD planning | 2.0 |
| Week Total |  |  | 12.0 |

## Week 4: Start HLD and project dry run | Total: 13 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| HLD structure drafting | Documentation | Started high-level architecture sections and runtime narrative | 4.0 |
| Diagram authoring (initial) | Documentation | Drafted architecture diagrams (context/layering/flow) | 4.0 |
| Full project dry run | Technical | Ran frontend/backend paths and checked integration behavior | 3.0 |
| Team review of HLD direction | Teamwork | Reviewed and aligned HLD scope with team expectations | 2.0 |
| Week Total |  |  | 13.0 |

## Week 5: HLD continuation and LLD planning | Total: 12 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| HLD refinement and visuals | Documentation | Improved architecture sections and diagram consistency | 5.0 |
| HLD visual export preparation | Documentation | Prepared Word-ready visual HLD output | 3.0 |
| LLD planning and section design | Documentation | Planned low-level sections, endpoint contracts, and module map | 4.0 |
| Week Total |  |  | 12.0 |

## Week 6: LLD implementation work | Total: 11 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| LLD endpoint and module detailing | Documentation/Technical | Added code-level ownership and behavior mapping | 5.0 |
| Data contract and flow formalization | Documentation | Added canonical record and processing flow details | 3.0 |
| LLD runbook and test planning notes | Documentation | Added startup and verification sections | 3.0 |
| Week Total |  |  | 11.0 |

## Week 7: First LLD draft completed | Total: 10 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| LLD first-draft completion | Documentation | Completed first full low-level design draft | 5.0 |
| Internal review and consistency pass | Documentation | Checked alignment with current source code | 3.0 |
| Draft export and update prep | Documentation | Generated draft outputs and identified next-week implementation updates | 2.0 |
| Week Total |  |  | 10.0 |

## Week 8: Technical contribution 1 and evidence | Total: 13 hours

| Activity / Task | Category | Description | Hours |
| --- | --- | --- | --- |
| Implemented GET /health | Technical contribution | Added health endpoint without disrupting existing API flow | 4.0 |
| Reliability testing and verification | Testing | Validated endpoint behavior through smoke tests | 2.0 |
| Evidence pack creation | Documentation/Governance | Created worklog, evidence index, snippets, planner mapping | 3.0 |
| HLD/LLD sync for technical contribution | Documentation | Updated docs to reflect /health implementation status | 2.0 |
| Local git versioning push | Technical/Admin | Committed and pushed updated branch artifacts | 1.0 |
| Software architecture certification completed | Upskilling | Completed architecture-focused certification/test | 1.0 |
| Week Total |  |  | 13.0 |

## Cumulative Hours Table

| Week | Hours |
| --- | --- |
| Week 1 | 10 |
| Week 2 | 12 |
| Week 3 | 12 |
| Week 4 | 13 |
| Week 5 | 12 |
| Week 6 | 11 |
| Week 7 | 10 |
| Week 8 | 13 |
| Total | 93 |